17.6.13
Palava 2 – MOM
Internal Lodha meeting
· Land Area: ~900 acres
· Built-area:
· Residential: 65-70 million sft
· EWS: 9-11 million sft
· Economic Activity: 16-18 million sft
· Amenities: 1 million sft (approx.)
· Parking: 18-22 million sft
· Infra start: July 2013
· Building Const Start: Oct 2013
· Full completion: June 2025
· Construction cycle (start of construction to delivery): 30 months average
· Annual const starts: 10-11 million sft
· Each sector will be home to 6000-8000 apartments – resident population of ~50,00030,000-35,000!
· Neighbourhood Green will comprise of Sector Green + School + Sector Clubhouse and shall be co-located – The sector green will be treated as an active / passive use primarily for residents of that sector. 
· School sizing issues to be addressed (need capacity of 1 student/apartment) – 2 shift not feasible for ICSE schools. Schools to be designed for 6 sections of 45 students each for Nursery – X + 4 section for XI and XII. School capacity will be ~3,500 students. We will plan for “one child” per house. Thus, for a typical sector of 7,000 homes, we will need to plan for 2 schools (allowed to be +/-15% of the target ratio)
· Cluster Sector club sizing needs to be reflective of the usage quantum – probably ~15,000 sft. 
· Sector club should have:
· Gym (5000 sq. ft.)
· Party halls – 4 nos (50 pax x 2, 100 pax x 2) – if possible, combinable
· Indoor kid’s play / crèche
· Lounge – business centre + seating + Dry snacks
· Indoor games  - TT/ Carrom / Chess / Cards etc.
· Theatre – 100 pax.
· 2 Activity rooms (2 x ~500 sq. ft.) with atleast one on ground floor
· Outdoor kids play areas
· Swimming pool – adults (min. 25 m x 8 m) + kids pool + changing room with steam
· Basketball hoop
· 
· Keeping the above criteria in mind for a sector, the sizing guidelines will be
· 2 acres (included in this is the sector club-house) + 2 school footprint
· Each School footprint – 20,000 sft
· The schools will leverage the common open space and will plan for having the two school operating hours that are off-set by say ~1 hour.
· Total = 3 acres plot
· If sector crosses primary road, pedestrian connectivity in form of under-pass or over-bridge
· Central facilities (built spaces not permitted in Gauchar / may be combined with University in our owned land)
· Spa
· Town level sports centre
· Tennis: 10-12 courts
· Badminton: 8-10 courts
· Basketball: 4-6 courts
· Volleyballl: 4-6 courts
· Olympic size swimming pool
· Cricket ground + separate nets
· Football ground x 2 (can also be used for hockey)
· Athletic track – 400 m 
· Gymnastics studio
· Centre for the performing arts (including artist studios)
· [bookmark: _GoBack]Library (along with Children’s museum)
· Old Age home
· Retail facilities:
· F&B
· 
· Temples = Currently planned 6-7 in the master-plan. Location will be opportunistic


