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	Particulars
	Discussion
	Remarks

	Khoni Lake
	1. Currently the part of land near the lake not owned by Lodha won’t be acquired in near future. 
2. Also it’s a Government land & chances are we might not be allowed to develop.
3. Hence we should refrain from designing in to the land not acquired around the lake & then present it to Mangalji.
4. No STP water will go in to the lake.

	Lodha

	
	1. PBB would still like to plead this case along with Lodha Liaison Team to the Authorities with a proper presentation. The presentation will aim at the land to be used as ‘Nature Interpretation Centre’ without deepening the lake.
2. The design to be presented to the authorities in such a way that it should benefit the larger public & not only residents of Palava.

	PBB

	Security
	The security guard or a check point to be kept at the slip road entry to the cluster.
	Design to close this with Abhishekji & Shaishav.

	Cluster Green
	1. PBB was informed that the VFC sets for 3.05B,3.07A & 3.08A are required on priority at site to commence  pre-monsoon activities.
2. Mock works for 3.07A to be taken up at site in the coming 3 months. Children’s Play area to start. The plantations will have to be done before June 2016.
3. A schedule for planting along priority lateral roads to be developed in coordination with CM & horticulture teams.
4. Bus stops, street furniture etc to be in a ready to install condition by October 2016. Neha to finalize consultant during Aniket Sir’s next visit on 31st march.
5. Neri options for cable lighting for Junctions to be explored.
	PBB to share the dates for dwgs.
Lodha Strategy to finalize the street furniture by 31st march with PBB.

	Secondary access to the City.
	2 to 3 accesses to the city apart from the main access have to be designed by PBB. One of them being to the south of Lagoona cluster in Sector 3.
	PBB

	Land Acquisition
	Sector 4 MLCP cannot be in full size as it has land acquisition issues. 
EWS land issues will be updated in April.
	Shaishav will send the Land acquisition status.


	PBB Master Plan modification
	1. The southern tip parcel of the Gauchar to be a B type cluster for better view.
2. The University area has been increased by using the City Club area since it was not sufficient enough to be categorised as a university.
3. Residential blocks have been reduced in length to comply with the long length factor.
4. Schools will work in 2 shifts @2000 students in approx 5 acres parcels.
5. Sector 4 school to be shifted in the landlocked parcel of Gauchar touching the main spine road.
6.  Fire station, police station & Civic Admin bldg proposed to be in the school plot of sector 4.

	PBB to share the dwgs

	Suggestions
	1. Fire station can be tucked away in to any non-prime area.
2. City Hall will be an important bldg . Media Centre of the Renzo bldg (PCAC) can be used as a City Hall.
	As suggested by Shaishav.

	Concept Of Master Plan way forward
	1. Since the Residential blocks are dense from Sector 3 to Sector 6 up till the swale. The major FSI has been consumed. Hence PBB suggestion was to De-congest from Sector 6 Swale onwards.
2. Also the development was suggested to be along the multi modal corridor as Government would give more FSI along this corridor for better connectivity & hence more prices along this route.(As suggested by Liaison Team)
	




	Cluster Sizing
	The optimal sizing for the cluster will be as follows:
1. A type cluster length to be 190m along with the retail block.
2. B type cluster length to be 160m along with the retail block.
3. Retail to be marked all along the Central Avenue for A & B type clusters.

	PBB to incorporate

	Transport Hub:
	1. Transport Hub to have a G+1 Building with a dynamic roof which can project with the 30 m setback. An exact definition of the 30m setback from Badlapur road for the transport hub to be confirmed with Liaison.
2. Entry markers at 4 corners at Badlapur Rd entry were proposed by PBB and a need for an Urban marker was discussed.
3. Liaison confirmed that such a structure will not have a specific height restriction but the setback from Badlapur road is to be confirmed.
4. Details of Subway& Utility tunnel to be shared with PBB by Lodha. (Already shared )

	

	RG
	RG provided v/s required has to be checked.
	

	Product Mix
	1 BHK- 30%
1.5 BHK-20%
2 BHK- 35%
2.5 & 3 BHK- 15%
	Ideal mix for residential blocks. 

	Traffic
	1. At the Master Plan level for the sectors already launched a Traffic Audit/ evaluation has to be done & the necessary changes (unless major concern) have to be done. 
2. For the rest of the plan suggestions can be taken from the Traffic Consultant.
	Traffic Consultant

	
	
	


	
