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	Particulars
	Discussion
	Remarks

	Front Open Spaces
	In the Regional Planning (RP) rules the front open space (FOS) will be as below:
For Bldg height below 24m FOS is 6m
For Bldg height below 37.5m FOS is 9m
For Bldg height above 37.5m FOS is 12m

	As per liaison there will be no features like footpath, parking,storm water drain in this front open space.
Hence due to the FOS being very large with no features, the Urban feel would be missing.


	ROW section
	The carriage way for the main roads which was earlier 18m will now be the ROW section i.e all the footpaths, storm water drains, trees etc will be a part of it.
	The FOS will be just a blank space as per the mentioned rule.

	Retail
	If the retail is treated as a separate bldg of 6 m height then the FOS would be 6m which can be advantageous but in this case we cannot take advantage of the retail being connected to the bldgs on the rear side. 
Hence pushing the retail block in to the ground floor of the bldg might be helpful. But it will have construction issues leading to the column grid hampering the Retail space.
	

	Rules
	As per the RP rules we have to give the Layout RG at 10% on Net Plot Area (NPA) but have to trade off with greater FOS. 
As per the AKBNS Rules (since it covers major part of the development) we need to give the Layout RG at 10% on NPA. But here we can take advantage of the open spaces as we have done in our Sector 3 & 4 development. 
While calculating the RG & PG the PG has to be counted towards RG.
	Thus the AKBNS could be good from bldg views stand point since we will have the 25% layout RG.

	Liaison
	As the AKBNS rule covers a larger portion of the STP’s Liaison can apply for the said rules in case of a merger of all STP’s.
The wing concept incorporation in rules can be requested to the authorities /govt body .
	Liaison to take up the task.

	Design
	Since we require more clarity on the rules & also the status of the rules to change as per our request also requires time , Abhishekji has instructed to slow down the design part. 
The design work should pick up by this September again.
	

	RERA
	For the overall approval we need to break up the sector in to small projects since as per RERA a project can be one bldg or even a single floor. So depending on the size of the project which suits us the project will be defined.
	

	Fire Station
	If the requirement asks for the staff residences next to the fire station then we should be providing accordingly.
The design of the triangular plot to start accordingly.
	Liaison has taken a plot sizing of 5100 sqm.

	Boarding School
	The Boarding school should not be next to any main access road.
The G3 can be shifted in Sector 2 (reservations within 500m) & the space can be free for accommodating the school.
	Liaison to look for the option after we get the ownership of the land parcel.

	
	
	

	
	
	

	
	
	

	
	
	


	
