
28.04.2014 Master planning – 50 mt boundary or new land acquisitions
To reduce complexity, we will continue to not plan any buildings in the 50mt boundary (from Taloja side). 
· All new land acquisitions in the sector to be reviewed and addition of buildings and finalization of the slip road (16 mt) will be completed at that point. 
· Responsibility will be of DD and Master-planning lead – Based on current schedule, review of full master-plan for Sector 3 to be done by June, 2015 and execution start from Oct, 2015. 
· Execution of the 16 mt slip road, will be executed only in the final 6 months before start of handover in the sector.
