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1. Police-station, Fire-station, Community Hall to be located in a non prominent location and can be considered in the old MLCP location
2. Gurudwara must be part of the Clubhouse / School for the new neighbourhood as per guideline
3. Plot below FED to be kept free for now for mall expansion – Ben Wood to include the same from a master-planning standpoint
4. Location of the neighbourhood school / clubhouse in Sector 4 to be finalized
21.03.2018 
1. Sector 1 to be planned as Residential & define neighbourhood from Sector 1
2. EWS hand over component to be located in Sector 10. Same to be mapped on Master plan. Good quality amenities to be provided like R.G & clubhouse. Quality of EWS building to be improved and lobbies to be designed well.
3. Retail Hub in city block 1 & 2 can be located closer with pedestrian connection, so as to operate as single large entity. Review & update current retail BUA considered 3 sq.ft./person as per present requirement.
4. Underpass through taloja road, would be required for walkability between Sector 3/4/5/6 & proposed neighbourhood on right side of taloja road.
5. No of units in City block not necessary to be equal to no of jobs and can be less, but leasable Commercial space per city block to be 4 MM+ sq.ft
6. In city block 1 commercial hub will be located in sector 2 due to its proximity to Badlapur road. While in City block 2 commercial hub to be located centrally to city block and close to major traffic node (eg. Mass transit) to ensure 15 min walking guideline is met.
7. Lakefront development - Neighbourhood centre location for lakefront development proposed above Sector 4 MLCP was Okayed. Due to level difference between Main spine road & existing ground lvl. stilt / basement to be considered. Review workability of service connection to existing infra. 
 

