Professional proposal for

Landscape Design of 

Sales office – Lodha Premier, Mumbai.

1.0 Scope of Work:

The total area under the scope of landscape is 8000 sq.mt, appx. 
2.0 Professional Services Usually Offered:


1.
Discussion with the Client/Client’s Consultants and visit to the site.

2.
Based on above discussion, preparation of preliminary Landscape plan, to a suitable scale. 

3.
Presentation of the preliminary Landscape Development Proposals and discussing the same with the client. (Stage I of the work.)

4.
On approval of the preliminary Development Plan preparation of the final Development plan, which will incorporate suggestions/modification, etc. (Stage II of the work)

5.
Preparation of drawings showing, soil filling/soil excavation, soil leveling, contours (if required) etc. Preparation of drawings, showing construction details- retaining walls, screen walls, fencing, pergolas, curbing, paving, seats, water bodies, lily pools, water point location, garden electrical light location etc. (Stage III of the work)   

6.
Preparation of Planting plans & Plant materials list and specifications. Assistance in preparation of bill of quantities, tender documents and in award of contract for landscape development work if required by client. 

7.
Assistance and guidance in selecting/procuring materials required for Landscape Development Work. (Stage IV of the work)

8.
Periodic visits to the site, to check the progress of the work, giving instructions and submitting a report to the client.

9.
Guidance in use of fertilizers, insecticides, weedicides, fungicides and maintenance of Landscape Work.

Our services are exclusive of the services of any allied consultants (Structure/ Utility/ Irrigation/ Hydraulic/ Electrical) whose services if required, would be appointed by the client directly in consultation with our office.

Professional Models/Walkthrough/ 3-D views if required would be billed at actual cost, at which they are commissioned.

4.0
Professional Fees:

Our professional fees are charged on a lump-sum basis and are for a fixed period of time. Our full fees are payable at the end of a period of association, or upon completion of the job (whichever is earlier.) Our fees may be paid within 15 days of putting up the bills.

Our Fees this project would be Rs. 13 Lacs only 
(Rs. Thirteen Lacs Only).

a. 20% of the total fees payable upon signing of contract.
b. 30% of the total fees payable upon 1st design presentation. 
c. 20% of the total fees upon working drawings submission.

  

Balance to be paid after completion of the project.
In addition to our fees, we shall be paid all expenses incurred on air travel, local conveyance, and free hospitality and if required free boarding at site.

An 18% GST or as applicable by the Government will be levied on fees paid.

5.0
Period of Association:

For this work, we will be associated for a period of 12 months from date of this letter.

In the event that the project period exceeds, suitable modifications in the fees will need to be discussed and finalized as per mutual acceptance.
6.0
Site Liaison/Information Required.


We shall need the following information:

a.
Correct site plan with all the site dimensions, check dimensions, contours etc. 


b.
Location, size, species of existing trees if any. 

c.
All building plans and elevations at specified scale.


d.
Levels of roads, existing land etc.


e.
Location of U.G/OH service lines. 

f.
It would be most useful to have a site engineer to co-ordinate work with us, give us necessary feedback and follow up the work correctly.

For M/s. Prabhakar B. Bhagwat
Dated: 12th January 2022
